## Slide 1: ITMD 536 Software Testing & Maintenance
Chapter 3 & 4
The Maintenance Pie
&
Ten Success Recipes

## Slide 2: Objectives
What is Work Breakdown Structure?
What is software operations maintenance?
How can you distribute the activities?
How are resource needs handled?
What is the success formula?
What are the key process areas in software maintenance?(CMMi & S3m)

## Slide 3: Objectives
Why do you need to balance agility and discipline?
How to emphasis on managing the work?
How to establish proper infrastructure?
How to deal with operational restrictions?
What are the ten success recipes?
What are the key process areas (KPA)?

## Slide 4: 3.1 Work Breakdown Structure
Work breakdown structure (WBS): Family tree that organizes, defines and graphically illustrates the products, services, and tasks necessary to achieve project objectives.

## Slide 5: 3.1 Work Breakdown Structure
The goal to research and investigate was to find out more how the software maintenance was processed on day to basis.
How it was planned, organized, staffed and executed?
Findings were the system was not build with security in mind.
To retrofit security workload will be huge.

## Slide 6: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.1 Maintenance
  1.1.1 Release Requirements
  1.1.2 Release Planning
  1.1.3 Architecture Analyst
  1.1.4 Hardware Defect Repair
  1.1.5 Software Defect Repair

## Slide 7: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.1 Maintenance
  1.1.6 Hardware Enhancement
  1.1.7 Software Enhancement
  1.1.8 Release Integration and Test
  1.1.9 Release Qualification and Delivery

## Slide 8: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.2 Sustaining Engineering
  1.2.1 Analysis and Studies
  1.2.2 Emergency Repair
  1.2.3 User Training
  1.2.4 External Support

## Slide 9: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.3 Independent Test and Verification
  1.3.1 Test Planning
  1.3.2 Test Preparation
  1.3.3 Test Conduct
  1.3.4 Independent Analysis and Verification

## Slide 10: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.4 Product Support
  1.4.1 Configuration Management
  1.4.2 Quality Assurance
  1.4.3 Peer Reviews
  1.4.4 Supplier Management
  1.4.5 Security

## Slide 11: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.5 Information Assurance
  1.5.1 Protection Services
  1.5.2 Certification and Accreditation

## Slide 12: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.6 Acquisition Support
1.7 Operations Support
1.8 Facility Support
  1.8.1 Maintenance Facility Sustainment
  1.8.2 System Integration Lab Sustainment

## Slide 13: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.8 Facility Support
  1.8.1 Maintenance Facility Sustainment
  1.8.2 System Integration Lab Sustainment
  1.8.3 Equipment Sustainment
  1.8.4 Specialized Test Equipment and Tools Sustainment

## Slide 14: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.8 Facility Support
  1.8.5 Network Operations and Administration
1.9 Field Support
1.10 Management
  1.10.1 Release Management

## Slide 15: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.10 Management
  1.10.2 Sustaining Engineering Management
  1.10.3 Risk Management
  1.10.4 Measurement Analysis

## Slide 16: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.11 Parts
1.12 Spares
1.13 Licenses
1.14 Other

## Slide 17: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.0 Operations, Maintenance, and Support
  This WBS identifies all of the possible work associated with maintaining a system after it has been transitioned and turned over to the maintenance organization once development has been completed.

## Slide 18: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.1 Maintenance
  This activity refers to all of the work performed to prepare a new block release for the field. Such a release incorporates new functionality, scheduled repairs, and necessary perfective changes, including performance enhancements.

## Slide 19: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.1.1 Release Requirement
  This task develops block release requirements formulated based on user requests and problem analysis.
1.1.2 Release Planning
  This task develops plans, budgets, and schedules for the block release.

## Slide 20: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.1.3 Architecture Analysis
  This task performs the architecture analysis to determine what architecture and design modifications are needed to satisfy the requirements.
1.1.4 Hardware Defect Repair
  This task does all of the engineering and test work.

## Slide 21: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.1.5 Software Defect Repair
  This task does all of the engineering and test work needed to make necessary software repairs as part of the release.

## Slide 22: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.1.6 Hardware Enhancement
  This task makes hardware enhancements and perfective changes called out by the release plans. We have found that the software staff is often called upon to perform hardware tasks especially when COTS platforms are used. It includes all of the engineering and test work required to satisfy the release requirements.

## Slide 23: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.1.7 Software Enhancements
  This task makes the software enhancements and perfective changes called out by the release plans. It includes all of the engineering and test work required to satisfy the release requirements.

## Slide 24: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.1.8 Release Integration and Test
  This task integrates the release and performs testing. Integration involves putting the pieces together and making sure that they work operationally as intended.

## Slide 25: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.1.9 Release Qualification and Delivery
  This task qualifies the release and delivers it to the field. It performs some form of acceptance review to ensure that the release and all required support materials (documentation, configuration indices, etc.) are distributed in proper form to receiving sites.

## Slide 26: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.2 Sustain Engineering
  This activity refers to all of the works performed to sustain the release in the field. Such a work includes analysis and studies, emergency repairs, and user hand-holding and support.

## Slide 27: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.2.1 Analysis and Studies
  This task conducts those analysis and studies needed to understand and provide fixes for operational issues and problems

## Slide 28: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.2.2 Emergency Repairs
  This task makes those emergency repairs needed to keep the system operational. The task includes those efforts associated with developing and delivering patch releases to the field.

## Slide 29: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.2.3 User Training
  This task provides mentoring and training for users. It may include developing training courses and related manuals.

## Slide 30: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.2.4 External Support
  This task provides user, customer, and other forms of external support. It may also include developing and maintaining a website and some forms of social networking (Twitter, etc.).

## Slide 31: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.3 Independent Test and Verification
  This activity independently verifies and validates the system as releases are prepared typically by third parties (vendors, contractors, etc.). Such verification activities can range from

## Slide 32: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
  independent testing to detailed analysis
  Of both designs and code on a separately maintained test bench. The activity assumes that the test and verification of the block release is accomplished satisfactorily as part of the maintenance activity effort.

## Slide 33: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.3.1 Test Planning
  This task prepares test plans to perform independent test and verification activities.

## Slide 34: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.3.2 Test Preparation
  This task develops test cases and scenarios for performing independent test and verification activities and the test tools needed to run them.

## Slide 35: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.3.3 Test Conduct
  This task conducts the tests, captures results, verifies that release requirements are satisfied, and develops regression test baselines for use in revalidating the system when future changes are made.

## Slide 36: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.3.4 Independent Analysis and Verification
  This activity performs the detailed analysis of designs and code needed to provide additional confirmation that requirements including those for security and safety have been satisfied.

## Slide 37: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.4 Product Support
  This activity maintains the overall integrity and quality of the processes, products, and supplier networks employed during the operations and maintenance phase

## Slide 38: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.4.1 Configuration Management
  This task performs configuration management actions including those associated with Change Control Board (CCB) operations and tracking configurations, spares, licenses, and parts among various operational and support sites. It also distributes versions to the field and tracks site configurations.

## Slide 39: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.4.2 Quality Assurance
  This task performs quality assurance actions aimed at ensuring the quality of the products and integrity of the processes used for maintenance, operations, and support.

## Slide 40: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.4.3 Peer Reviews
  This task conducts peer reviews on the products and processes including disposition of issues found.
1.4.4 Supplier Management
  This task handles management of suppliers including those that provide parts, spares, and software licenses.

## Slide 41: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.4.5 Security
  This task addresses security requirements for the project including those associated with planning, training, storage, administration, support, and security controls.

## Slide 42: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.5 Information Assurance
  This activity performs information assurance task including those associated with product and computer network protection.

## Slide 43: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.5.1 Protection Services
  This task develops product protection including interesting any defenses associated with antitamper and maintaining any Secure Compartmented Information Facilities (SCIFs).

## Slide 44: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.5.2 Certification and Accreditation (C&A)
  This task performs any required certification and accreditation review for those computer networks used to maintain and operate the system, both operational and support systems.

## Slide 45: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.6 Acquisition and Management
  This activity provides acquisition management tasks. Such effort often occurs when managing third parties doing maintenance activities, both-on-site and at remote sites.

## Slide 46: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.7 Operations Support
  This activity supports operations in the field including those efforts associated with supporting the “to be fielded” and “fielded” releases and with assessing system performance, database maintenance, configuration management and system administration.

## Slide 47: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.8 Facility Support
  This activity readies and maintains those development and test facilities needed to support and sustain the software in the filed.

## Slide 48: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.8.1 Maintenance Facility Sustainment
  This task readies and maintains a maintenance facility that is used to develop updates for and sustain the system once it is fielded.

## Slide 49: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.8.2 System Integration Lab (SIL)
  This task readies and maintains a System Integration Lab (SIL) that is used to test and evaluate new releases destined for the field under realistic operating conditions (using actual operational hardware in the loop and on-site user representatives, if possible).

## Slide 50: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.8.3 Equipment Sustainment
  This entry task sets up, configures, and keeps the hardware used in the maintenance facility or SIL operational. Such equipment includes any specialized gear for security such as firewalls.

## Slide 51: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.8.4 Specialized Test Equipment and Tools
  This task sets up, configures, and keeps specialized test equipment and tools used in the maintenance facilities or SIL operational. Such equipment includes specialized gear like performance monitors.

## Slide 52: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.8.5 Network Operations and Administration
  This task sets up, configures, manages, administers, and maintains the computer networks used for maintain, operating, and supporting the system in the field.

## Slide 53: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.9 Field Support
  This activity conducts field support including sending personnel to the field to investigate and fix problems.
1.10 Management
  This activity manages release and sustaining engineering activities and conducting risk and metric analysis.

## Slide 54: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.10.1 Release Management
  This task manages the generation and test of block releases and ensures that they satisfy user expectations.

## Slide 55: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.10.2 Sustaining Engineering Management
  This task manages sustaining engineering efforts including those associated with independent testing; independent verification, acquisition, product, field, and operations facility support; and information assurance.

## Slide 56: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.10.3 Risk and Opportunity Management
  This task plans for and performs risk and opportunity management activities for the project including mitigation actions.
1.10.4 Measurement Analysis
  This task collects analyzes, and reports the results of metrics analysis.

## Slide 57: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.11 Parts
  This activity acquires, packages, transports, and stores replacement parts, components, and subassemblies to field sites. Such parts can include hardware (extra hard drives, routers, etc.) and software components (recovery DVDs needed to rebuild the system, etc.)

## Slide 58: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.12 Spares
  This activity acquires, packages, transports, and stores spares to field sites. Such spares include hardware and software that is part of the system that is essential for its included as assemblies.

## Slide 59: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.12 Spares
  For example, you may make a spare processor with software loaded available for immediate switching into the system if it has to be operational twenty-four/seven.

## Slide 60: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.12 Spares
  For example, you may make a spare processor with software loaded available for immediate switching into the system if it has to be operational twenty-four/seven.

## Slide 61: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.13 Licenses
  This activity manages software licenses and conducts those efforts needed to maintain market watch and vendor liaison functions during the course of maintenance.

## Slide 62: 3.1.1 Software Operations, Maintenance, and Support Work Breakdown Structure (WBS)
1.14 Other
  This activity accounts for any other effort not included within this breakout. For example, process improvement support provided by the project would fit in this category as would the requirement to generate project summaries and lessons learned reports.

## Slide 63: 3.2 Effort Distributions(%Effort/Activity)

## Slide 64: 3.2 Activity Distributions
Maintenance (% Work Done by Technical Task)
Requirement 10%
Design 20%
Support 15%
Testing 55%
55% -70% or work done during maintenance supports retesting.

## Slide 65: Maintenance (% Work Done by Technical Task)

## Slide 66: Release Contents
Enhancement: Incorporate new functions and feature into the release based on approved change request.
Perfective Changes: Making the software run more quicker or more efficiently.
Repairs: Fixes incorporated to address outstanding software trouble reports.

## Slide 67: Release Contents
Patch Releases: Software releases sent to the field to correct minor problems.
Major Releases: Software versions each released with different functionality.

## Slide 68: Foundations of the S3 Process Model
Software Maintenance Maturity Model S3 is a structured way, organized by maturity levels.
Organizations uses S3 model to sustain and a continuous improvement program.
S3 is restricted to small maintenance activities. ISO 12207, 14764, 90003, and 15504 which also covers CMMi (ssm)

## Slide 69: Context of Software Maintenance
Customers and users of a software maintenance interface (1)
Upfront maintenance and help desk interface (2)
Computer operations department interface (3)
Developer interface (4)
Supplier interface (5) (ssm)

## Slide 71: Process Domains: CMMi and S3
CMMi 4 Process Domains | S3 4 Process Domains
Process Management | Process Management
Project Management | Event/Request Management
Engineering | Evolution Engineering
Support | Support to Evolution Engineering

## Slide 72: CMMi’s five KPA
1. Maintenance process focus
2. Maintenance process/service definition
3. Maintenance training
4. Maintenance process performance
5. Maintenance innovation and deployment

## Slide 73: Project Management area CMMi KPA
1. Project Planning
2. Project follow-up and supervision
3. Supplier agreement management
4. Integrated project management
5. Risk management
6. Integrated teams
7. Integrated supplier management
8. Quantitative project management

## Slide 74: Engineering CMMi KPA
1. Requirement definition
2. Requirement management
3. Technical Solution
4. Product integration
5. Verification
6. Validation

## Slide 75: Process Management Domain
The set of activities, methods, and tools applied to the definition, implementation, monitoring, and improvement of a process. Process management implies that a process is defined (since one cannot predict or control something that is undefined).

## Slide 76: Process Management Domain
The focus on process management implies that a program or organization takes into account both product and process-related factors in planning, performance, evaluation monitoring, and corrective action.

## Slide 77: Process Management Context

## Slide 78: Process Management Domain - 4
Process domain covers five KPAs:
1. Maintenance Process Focus
2. Maintenance Process/Service Definition
3. Maintenance Training
4. Maintenance Process Performance
5. Maintenance Innovation and Deployment

## Slide 79: Process Management Domain
1. Maintenance Process Focus-KPA
  Customers
  Its personnel
  Its personnel needs of additional knowledge and competencies
  The current performance of maintenance process

## Slide 80: Process Management Domain
  The strengths/weaknesses of current maintenance techniques and tools
  The overall maintenance working environment
  Feedback

## Slide 81: 1. Maintenance Process Focus-KPA-4
Goals for this KPA
1. Identify improvements to the software maintenance processes by obtaining information from many sources, as well as comparative data.
2. Identify and deploy, in all types of maintenance services, exemplary practices that have proved successful in other organizations.

## Slide 82: 1. Maintenance Process Focus-KPA-4
3. Establish improvement priorities, taking into account the priorities of customers, users maintenance personnel, and sponsors (IT management).
4. Establish an improvement plan that includes all the maintenance organizational units.

## Slide 83: 1. Maintenance Process Focus-KPA-4
5. Train personnel on improvement concepts and techniques.
6. Ensure that all personnel participate in the improvement efforts and ensure intergroup coordination.
7. Acknowledge contributions to improvement and quality in general

## Slide 84: Process Management Domain
2. Maintenance Process/Service Definition
  KPA in which maintenance processes, techniques, and tools are assessed and reviewed to improve the performance of the maintenance engineer’s daily tasks.

## Slide 85: 2. Maintenance Process/Service Definition - KPA
Goals for this KPA
1. Identify key software maintenance processes, activities, and services.
2. Generalized and standardize software maintenance process/services.
3. Establish guidelines for standardized maintenance process/service tailoring.

## Slide 86: 2. Maintenance Process/Service Definition - KPA
4. Communicate standardized software maintenance processes/services.
5. Establish a repository of standard maintenance software processes/services.
6. Integrate the software maintenance processes/services with those from other IS/IT organizational units especially where there is a direct interface.

## Slide 87: Process Management Domain
3. Maintenance Training
  KPA identifies strategic needs for education and training, while focusing on the processes and also on the technical aspects. Training is developed internally or acquired by vendors/consultants with the objective of improving the competencies and knowledge needed for executing the maintenance process

## Slide 88: 3. Maintenance Training - KPA
Goals of this KPA
1. Identify, request, and obtain the resources required for training and education of maintenance engineers.
2. Harmonize corporate training and locally planned and funded maintenance training.

## Slide 89: 3. Maintenance Training - KPA
3. Ensure that there are competent and motivated maintenance personnel.
4. Motivate maintenance engineers by promoting education and training on processes, software, and technology.

## Slide 90: Process Management Domain
4. Maintenance Process Performance
  KPA establishes quantitative goals for
    The quality and performance levels of execution
    Software products in operations
    Intermediate products (artifacts)

## Slide 91: 4. Maintenance Process Performance- KPA
Goals of this KPA
1. Identify the processes and key activities of software maintenance that will be subject to performance analysis.
2. Set up a performance baseline for maintenance processes.

## Slide 92: 4. Maintenance Process Performance- KPA
3. Identify and set up measures for software maintenance process performance.
4. Set up models for predicting process performance.

## Slide 93: Process Management Domain
5. Maintenance Innovation and Deployment
  KPA which groups together practices to select and deploy innovations and improvement projects. Decision on technological changes must be based on facts using data and cost/benefit studies, as well as conducting experiments and controlled deployments.

## Slide 94: 5. Maintenance Innovation and Deployment - KPA
Goals of this KPA
1. Identify the maintenance improvements and innovations with the greatest potential.
2. Conduct pilot projects to verify the performance of the most promising alternative.

## Slide 95: 5. Maintenance Innovation and Deployment - KPA
3. Identify, from the pilot projects, the improvements to be deployed.
4. Plan the improvements, manage their deployment, and measure the benefits.

## Slide 96: 3.2 Activity Distributions
Maintenance teams are spending more time making repairs.
The root cause behind this trend seems to be the most maintenance projects were unable to reduce their repair backlog because of other demands and funds limitations. They fixed high-priority problems and deferred the others to later release.

## Slide 97: 3.2 Activity Distributions
We see 80 percent of problems come from 20 percent of the software modules.
Bigger projects performed regression testing using test baselines to revalidate that the release was fit for operational use.

## Slide 98: 3.3 Resource Needs
The resources needed to accomplish the tasks in our WBS vary as a function of how the work is budgeted. 80 percent of maintenance projects are performed by teams of 10 or less.
You need facilities, equipment, software and tools are needed to process changes and make fixes.

## Slide 99: 3.4 Success Formulas
1. To manage the software maintenance job properly, you first have to understand all of the work that needs to be done in order to complete it satisfactorily.
2. To structure the work involved in software maintenance so that it can be done most efficiently, you need to put processes in place and train your people in how to perform them.

## Slide 100: 3.4 Success Formulas
3. Recognize that most software maintenance projects are small. In response, make sure that your processes do not over-burden them with necessary effort.

## Slide 101: 3.4 Success Formulas
4. Understand that most software maintenance projects are funded on a level-of-effort (LOE) basis. Unlike software development jobs where budgets vary, maintenance budgets are fixed. In response, you need to be able to figure out what you can do with what you are given.

## Slide 102: 3.4 Success Formulas
5. Appreciate the fact that you are dealing with and experienced workforce whose skills are at a premium and who may be special circumstance employees (retirees, etc.). Put human resource practices and incentives in place that respond to the workforce’s unique needs.

## Slide 103: 3.4 Success Formulas
6. Recognize the product generated during maintenance is different from that provided by a software development shop. During software development, you worry about requirements satisfaction, architecture stability, and meeting cost and schedule goals.

## Slide 104: 3.4 Success Formulas
  During software maintenance you worry more about content and how it will work operationally in targeted sites.

## Slide 105: 3.4 Success Formulas
7. Understand you need a different mind-set to succeed during software maintenance. During software development, you are geared to get a product out the door on time and per an agreed upon budget, schedule, and content.
Notes: In contrast, during software maintenance, the product

## Slide 106: 3.4 Success Formulas
  In contrast, during software maintenance, the product exists and your job is to keep it operational. In order to do this, you will have to focus more on the tactical decisions than on the strategic ones.
Notes: In contrast, during software maintenance, the product

## Slide 107: 4 Ten Success Recipes for Surviving the Maintenance Battles
4.1 Balance between Agility and Discipline
  Maintenance projects try to be more agile than their development counterparts. Because, the software already exists and is being used, they have the luxury of trying newer techniques that focus more on the code than on the requirements.

## Slide 108: 4.1 Balance between Agility and Discipline
Plan-driven development assumes that requirements are the forcing function and that all subsequent activity is aimed at ensuring that they are satisfied.
Agile methods focus attention on rapid prototyping and development because they believe the primary emphasis of the process should be code development.

## Slide 109: Agile Software Development
Agile Software Development: Refers to a group of software development methodologies based on iterative and incremental development, where requirements and solutions evolve through collaboration between self-organizing, cross-functional teams.

## Slide 110: Maintenance Plan
Maintenance Plan: Refer to a document that sets out the activities, schedules, practices, and resources to be used to maintain a software product and generate a software release.
ISO and CMMi certified companies stand out from competition.
More firms in India are rated CMMi level 5 than rest of the world combined.

## Slide 111: 4.2 Emphasis on Managing the Work
The emphasis makes tasks like technology refresh, build, regression test automation and management, distribution management, and support tasks like sustaining engineering (including user training and support), field support, and operations and maintenance (O&M) support much more important during maintenance than during software development.

## Slide 112: 4.3 Establish a Proper Infrastructure
Key Process Area (KPA): Cluster of related activities that, when performed collectively, achieve a set of goals considered to be important for establishing process capability.

## Slide 113: 4.3 Establish a Proper Infrastructure
Engineering: Process Area (PA): 1. Product Integration: Build and integrate the product from its components and deliver it once it has been tested for delivery to customers in the field after it goes through various levels of acceptance and qualification testing.

## Slide 114: 4.3 Establish a Proper Infrastructure
2. Requirement Development: Analyze customer needs (for new features, repairs, and perfective changes) and generate requirements in the form of engineering change requests and trouble reports aimed at satisfying them.

## Slide 115: 4.3 Establish a Proper Infrastructure
3. Technical Solution: Design, develop, and implement technical solutions to customer needs by integrating new and existing components into the architecture.
4. Validation: Ensure that the release satisfies its requirements and satisfies customer expectations.

## Slide 116: 4.3 Establish a Proper Infrastructure
5. Verification: Ensure that the release works as intended in its operational environment.
6. Emergency Solution: Design, develop, and implement technical solutions to immediate problems that cannot tolerate delays. Interim solutions such as patches can be used if operational concerns make them necessary.

## Slide 117: 4.3 Establish a Proper Infrastructure
7. Test Management: Manage the test program to ensure that a regression test baseline can be used to revalidate the release once changes have been made to it. The actual regression tests used to make the determination should be automated, if possible.

## Slide 118: 4.3 Establish a Proper Infrastructure
Project Management: Process Area (PA): 1. Integrated Project Management: Manage release delivery and other tasks using processes that involve all stakeholders in planning, organizing, staffing, directing, and controlling the project.

## Slide 119: 4.3 Establish a Proper Infrastructure
2. Project Monitoring and Control: Monitor and control performance of the release and other tasks such that if problems occur, the team can take the appropriate corrective actions.
3. Project Planning: Plan the release and other tasks so that they can be accomplished using the resources made available for that purpose.

## Slide 120: 4.3 Establish a Proper Infrastructure
4. Requirement Management: Manage requirements as the project unfolds and ensure release plans and other release products are consistent with the plans.
5. Quantitative Project Management: Quantitatively mange the project so that it can achieve its quality and process performance goals.

## Slide 121: 4.3 Establish a Proper Infrastructure
6. Risk Management: Identify and prioritize risks so that actions can be taken in a timely manner to mitigate their impacts.
7. Supplier Agreement Management: Manage the acquisition of products an services from suppliers.

## Slide 122: 4.3 Establish a Proper Infrastructure
8. Facilities Management: Manage integration and test facilities so that they have the equipment, tools and licenses to optimally perform their functions.
9. Transition Management: Manage the transition and turnover of the products from development to maintenance shops such that the changeover goes as smoothly as possible.

## Slide 123: 4.3 Establish a Proper Infrastructure
Support: Process Area (PA): 1. Casual Analysis and Resolution Configuration Management: Identify causes of defects and put in place measures aimed at preventing them from reoccurring.

## Slide 124: 4.3 Establish a Proper Infrastructure
2. Configuration Management: Maintain integrity of work products and control changes being made to them.
3. Decision Analysis and Resolution: Make decisions using a process that assesses alternatives using established criteria.

## Slide 125: 4.3 Establish a Proper Infrastructure
4. Measurement and Analysis: Develop and sustain a measurement capability to support management information needs, including providing insight into process performance and product quality.
5. Process and Product Quality: Maintain integrity of processes and associated work products and focus on providing quality.

## Slide 126: 4.3 Establish a Proper Infrastructure
6. Customer Support: Provide high levels of customer support in the field and during operations including user training, help desk, hand-holding, and website assistance.
7. Distribution Management: Maintain integrity of the distribution process by assuring that products delivered are configured properly for the customer and work in their sites.

## Slide 127: 4.3 Establish a Proper Infrastructure
Top 5 Development Risks:
1. Personnel shortfalls
2. Unrealistic schedules and budgets
3. Requirements creep or volatility
4. Developing the wrong functions/interfaces
5. Gold-plating

## Slide 128: 4.3 Establish a Proper Infrastructure
Top 5 Maintenance Risks:
1. Lack of test baselines/test automation
2. Budget shortfalls/unfunded mandates
3. Personnel turnover
4. Platform upgrades/machine replacements
5. Database conversions and updates

## Slide 129: 4.4 Address Operational Restrictions
Operational Restriction:
1. Software Configured Improperly: Old system used until new version shipped if not the first instance of use in the field. Field support may be needed to patch system so it does not fail in the field.

## Slide 130: 4.4 Address Operational Restrictions
2. System Availability Limited Along with Test Time: Time on system to install and configure software may be severely limited due to operational need. Delays will be common and test time limited.

## Slide 131: 4.4 Address Operational Restrictions
3. Necessary Skills to Operate Software may be Missing: Before the new release can be used, operators of the system must be trained. This may have to be done in the field. In response, self-paced instruction using the system as the training vehicle may have to be uses.

## Slide 132: 4.4 Address Operational Restrictions
4. Necessary Prerequisite Software and Equipment may not be Present: Maintenance team may have to rapidly reconfigure a new version for the user and package and deliver it to the user with installation instructions at the operational site.

## Slide 133: 4.4 Address Operational Restrictions
5. Patches buggy-cause Operational Failures: Maintenance team distributes binaries to prevent user from making patches. However, team may have to go to sites to make patches themselves when they are needed to preserve operational availability of the system.

## Slide 134: 4.4 Address Operational Restrictions
6. New Version Works but does not Perform as Advertised: Maintenance team needs to determine root cause of problem. They need to analyze performance and other measurement data and make required fixes. In some cases, they have to go to the field to isolate issues.

## Slide 135: 4.4 Address Operational Restrictions
7. Malicious code in delivery (especially commercial off-the-shelf (COTS) packages: Malicious code may cause system to fall at just the wrong moment. Backups must be maintained along with a recovery plan.

## Slide 136: 4.4 Address Operational Restrictions
8. Must address working 4 releases in parallel during Operations: In parallel with preparing block releases, maintenance groups must support “fielded,” “to be fielded,” and a requirements release. These releases can take resources away from development and crate conflicts that must be resolved before progress can be made.

## Slide 137: 4.5 Ten Success Recipes
1. Adequate transition and turnover planning – Chapter 5
2. Establishing solid management infrastructure – Chapter 6
3. Best-in-class facilities – Chapter 7
4. Responsive user support structure – Chapter 8

## Slide 138: 4.5 Ten Success Recipes
5. Focus on Regression Testing – Chapter 9
6. Content based annual releases – Chapter 10
7. Proper resources (staff and equipment) – Chapter 11
8. Effective measurement data utilization – Chapter 12

## Slide 139: 4.5 Ten Success Recipes
9. Being ready for the next upgrade – Chapter 13
10. Know when to retire the system – Chapter 14